## Slide 1: Transitioning from Waterfall to Scrum-Agile
SNHU travel project case study
Kenny peacock, scrum master
Notes: Welcome, everyone. In this PowerPoint presentation, I will be sharing with you all what my team and I have learned from piloting the Scrum-Agile approach during the SNHU Travel project. We will be exploring Agile roles and phases, contrasting Agile with Waterfall, and discussing when each approach is best suited for development projects at ChadaTech.

## Slide 2: Scrum-Agile Roles
Product Owner
  Defines the vision, prioritizes the product backlog, and maximizes customer value through continuous feedback.
Scrum Master
  Facilitates collaboration, removes impediments, and promotes team autonomy.
Development Team
  Comprised of developers and testers.
  Cross-functional
  Responsible for delivering increments of working software each sprint.
Notes: In Scrum, each role has a clear purpose. The Product Owner ensures that what the team is building aligns with client needs. The Scrum Master acts as a coach and facilitator, supporting collaboration and continuous improvement. The Development Team self-organizes to turn backlog items into potentially shippable increments each sprint. These distinct roles help maintain focus, accountability, and agility. Recent research (Kalluri, 2024) emphasizes the importance of team autonomy and shared ownership in Agile teams. The Scrum Master’s role is shifting from a “process enforcer” to more of a “servant-leader” type that empowers the team.

## Slide 3: Agile Phases in the SDLC
Initiation & Planning
  Define vision, goals, and user stories collaboratively.
Iteration
  Design, Build, Test
  Continuous development, integration, and feedback cycles.
Review & Adaptation
  Deliver increments, gather feedback, and adjust product backlog.
Retrospective & Improvement
  Reflect on performance, refine processes, and plan the next sprint.
Notes: Modern Agile thinking (Pashchenko, 2024; Huss et al., 2023) views the SDLC as an iterative loop of planning, building, testing, and learning, rather than a strict sequence of phases. This ensures greater adaptability and faster feedback.

## Slide 4: Waterfall vs. Agile Comparison
Aspect | Waterfall | Agile (Scrum)
Structure | Linear & sequential | Iterative & incremental
Flexibility | Low; costly to change | High; adaptable to change
Customer Feedback | End of project | Continuous, each sprint
Delivery | One final release | Frequent small releases
Risk Handling | High (late detection) | Low (early detection)
Notes: Recent comparative studies (Mishra & Alzoubi, 2023; Demirag et al., 2023) confirm that Agile projects demonstrate higher adaptability and stakeholder satisfaction than traditional structured models. For example, if SNHU Travel had went with a Waterfall approach, a mid-project API change would have triggered a full redesign phase instead of a simple sprint adjustment.

## Slide 5: Choosing Between Waterfall and Agile
Choose Waterfall when:
  Fixed Scope & Requirements
  Compliance-heavy
  Documentation-driven
Choose Agile when:
  Rapid iteration, user feedback, and innovation are priorities.
  Requirements evolve frequently
  Teams are cross-functional and collaborative
Notes: ChadaTech’s software development involves innovation and frequent client collaboration, making Agile a better fit. Waterfall remains valuable for projects with predictable, stable requirements, such as compliance-driven systems. The key is aligning the method with the project’s complexity, timeline, and customer needs.

## Slide 6: References
Denis S. Pashchenko. (2024). Refining the Scrum Paradigm: A Comprehensive Research of Software Development Practices (2020–2023). Computing&AI Connect, 1 (Article ID: 0005). https://doi.org/10.69709/CAIC.2024.103102
Kalluri, R. (2024). Psychological Antecedents to Emergence of Team Autonomy in Agile Scrum Teams. International Journal of Software Engineering & Applications, 15(3), 13–29. https://doi.org/10.5121/ijsea.2024.15302
‌Huss, M., Herber, D. R., & Borky, J. M. (2023). Comparing Measured Agile Software Development Metrics Using an Agile Model-Based Software Engineering Approach versus Scrum Only. Software, 2(3), 310-331. https://doi.org/10.3390/software2030015

## Slide 7: References (cont’d)
Mishra, A., & Alzoubi, Y. I. (2023). Structured Software Development versus Agile Software development: a Comparative Analysis. International Journal of System Assurance Engineering and Management, 14(4). springer. https://doi.org/10.1007/s13198-023-01958-5
Demirag, A., Demirkol Öztürk, E. N., & Ünal, C. (2023). Analysis and Comparision of Waterfall Model and Agile Approach in Software Projects. AJIT-E: Academic Journal of Information Technology, 14(54), 183-203. https://doi.org/10.5824/ajite.2023.03.002.x
Highsmith, J. (2025, February 21). Reimagining Agile (an update): Back to the basics, forward to the future | Agile Alliance. Agile Alliance | Promoting a More Effective, Humane, and Sustainable Way of Working. https://agilealliance.org/reimagining-agile-an-update-back-to-the-basics-forward-to-the-future